Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5034 |
| Project Name | AI-BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Divya Dharshini M |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering email & password | 2 | High | Divya Dharshini M |
| Sprint-1 | Authentication | USN-3 | As a user, I will receive confirmation email once I have registered for the application | 2 | High | Divya Dharshini M |
| Sprint-2 | Blogs | USN-4 | As a user, I can select a title ,content ,category,authorname | 3 | Low | Divya Dharshini M |
| Sprint-2 | Blogs | USN-5 | As a user, I can retrieve the information through Blogs API | 2 | High | Divya Dharshini M |
| Sprint-3 | AI Generate Blogs | USN-6 | As a user, I can generate information based on Blogs | 3 | High | Divya Dharshini M |
| Sprint-3 | AI Summarization | USN-7 | As a user, I can summarize the content based on Blogs | 3 | High | Divya Dharshini M |
| Sprint-4 | Dashboard | USN-8 | As a user, I can view weather details,AI summary,and recommendation in a simple interface | 2 | Medium | Divya Dharshini M |
| Sprint-5 | Testing | USN-9 | As a developer, i can test registration,login,weather API, and API responses using Postman or thunder Client | 2 | Medium | Divya Dharshini M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 28 Sep 2026 | 30 Sep 2026 | 6 | 03 Oct 2026 |
| Sprint-2 | 7 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 7 | 10 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 8 | 17 Oct 2026 |
| Sprint-4 | 9 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 4 | 24 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts